**Project Planning Phase**

**Project Planning (Product Backlog, Sprint Planning, Stories, Story points)**

|  |  |
| --- | --- |
| Date | 22 October 2022 |
| Team ID | PNT2022TMID27838 |
| Project Name | AI BASED DISCOURSE FOR BANKING INDUSTRY |
| Maximum Marks | 8 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

Use the below template to create product backlog and sprint schedule

| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Savings Account Related Actions | USN-1 | As a user, in the Savings Account option, I can select Types of Savings Account to get details regarding documents required for creating that savings account. | 4 | High | ADITHYA R |
| Sprint-1 |  | USN-2 | As a user, I can check the Interest Rates of Savings Account | 4 | High | ADITHYA R |
| Sprint-1 |  | USN-3 | As a user, I can check the Minimum Balance of Savings Account | 3 | Medium | ADITHYA R |
| Sprint-1 | Current Account Related Actions | USN-4 | As a user, I can choose the Type of Company to know the information on documents to be submitted for creating current account | 5 | High | PRATHYUSH KRISHNEN J |
| Sprint-1 |  | USN-5 | As a user, I want to get details on procedure to close my Current Account | 4 | High | PRATHYUSH KRISHNEN J |
| Sprint-2 | Loan Account Related Actions | USN-6 | As a user, I can choose the Type of Loans to know the information on choosing an essential loan scheme | 3 | High | RAMKUMAR K |
| Sprint-2 |  | USN-7 | As a user, I can check the Loan Amounts that can be offered for corresponding Loan Accounts chosen | 3 | High | RAMKUMAR K |
| Sprint-2 |  | USN-8 | As a user, I can check the Status of Loan for my Loan Accounts | 1 | Low | RAMKUMAR K |
| Sprint-2 | General Queries Related Actions | USN-9 | As a user, I want to get the procedure details for Currency Conversion facility of my bank account | 2 | Medium | PRATHYUSH KRISHNEN J |
| Sprint-2 |  | USN-10 | As a user, I want to check my CIBIL score for my loan application and to ensure whether my loan application is approved by the bank. | 1 | Low | ABHISHEK B RAMKUMAR K |
| Sprint-2 |  | USN-11 | As a user, I want to get the procedure details for maintaining Storage Locker facility of my bank account | 3 | High | ABHISHEK B RAMKUMAR K |
| Sprint-2 | Net Banking Related Actions | USN-12 | As a user, I want to get the procedure details for changing the Net Banking password of my bank account | 3 | High | ABHISHEK B |
| Sprint-2 |  | USN-13 | As a user, I can select types of fund transfers to get details regarding different services available in net banking | 2 | Medium | ABHISHEK B |
| Sprint-2 |  | USN-14 | As a user, I want to get the procedure details for adding beneficiaries to my net banking account. | 2 | Medium | ABHISHEK B |
| Sprint-3 | Web Application | USN-15 | As a user, I want to access the chatbot in a web browser that can be accessed from almost all devices. | 20 | High | PRATHYUSH KRISHNEN J RAMKUMAR K |
| Sprint-4 | User Interface and Web Pages | USN-16 | As a user, I want to view pages of the banking website and have access to the chatbot easily. | 20 | High | ABHISHEK B  ADITHYA R |